Imposter Game Release Plan

Revision Date: 2/07/26

High Level Goals:

●   Allow users to enter app via Guest Mode for quicker play

●   Allow users to create secure accounts to save and upload wordbanks for   lobby creation

●   Allow users to enter online lobbies with lobby gamecodes

- Functioning app available in the App Store

STORIES:

- As a user I want to be able to restart a game if the group doesn't like a word.

- As a user I want to be able to save community word packs/give them a like or similar.

- As a lobby creator, I want to be able to remove a player from my lobby.

- As a user I want to be able to sit a round out without leaving a party(spectator/away).

- As a player I want to be able to have a name displayed in a lobby(not tied to username/account)

- as a user I want to preview the lobby

- as a player I want to be able to set name as a guest

- as a owner I want to be able to end the game early with results

- as a owner I want to close lobby without starting

- as a player I want to skip a round

- As a user, I would like to use my own words in the game to personalize our games.

- As a User I want to sign up for an account with email verification or mobile verification

- As a player, I want privacy on each person’s role for fair gameplay. (flippable cards)

- As a user, I would like online lobbies so that we can play without everyone having to be there in-person.

- As a user, I would like a match history so that we can keep track of previous words and winners.

- As a user, I would like a guest mode for quicker play.

- As a player, I want word banks previewable in the community (?) tab to be reviewed for inappropriate content prior to upload

- As a user, I want any data that I share with the application to be secured. (hashing + salting for passwords, similarly secure profile pictures if we implement them for the online aspect?)

- As a player, I want to be able to vote for who I think the imposter is, or for another round.

- As a group, I want every player's role to be revealed at the end of voting if we don't vote for another round.

- As a group, I'd like to play again with the same members.

- As a lobby creator, I'd like to set a response time limit to prevent cheating via googling/etc in online lobbies.

Sprints:

SP - 1 2 3 5 8 13 21 34

Sprint 1  - TOTAL SP = 25

| User Stories | SP | Prio | WHO? |
| --- | --- | --- | --- |
| - As a user, I would like a guest mode for quicker play. | 3 | High | NS |
| - As a user, I would like to use my own words in the game to personalize our games. | 5 | High | CW |
| - As a player I want to be able to set name as a guest | 1 | Low | NS |
| - As a lobby owner, I want to create a unique lobby (BACKLOG) | 5 | High | SV/DH |
| - As a lobby owner, I want to have friends join my room. (BACKLOG) | 5 | High | SV/DH |
| - As a player I want to be able to have a display name not tied to username/account (BACKLOG) | 1 | Low | SV/DH |
| - As a player I want to be able to add friends in the app (BACKLOG) | 5 | Med | KP |

Sprint 2 - TOTAL SP = 22

| User Stories | SP | Prio | WHO? |
| --- | --- | --- | --- |
| - As a user, I want to sign up for an account with email verification or mobile verification. | 5 | High | NS |
| - As a lobby creator, I want to be able to remove a player from my lobby | 3 | Low | SV/DH |
| - As a lobby creator, I want to be able to close a lobby without starting. | 2 | Med | SV/DH |
| - As a player, I want to be able to vote for who I think the imposter is, or for another round. | 5 | High | KP |
| - As a group, I'd like to play again with the same members. | 3 | High | SV/DH |
| - As a user, I would like a match history to keep track of previous words and winners. | 3 | Med | KP |
| - As a group, I want every player's role to be revealed at the end of voting if we don't vote for another round. | 2 | High | KP |

Sprint 3 - TOTAL SP = 23

| User Stories | SP | Prio | WHO? |
| --- | --- | --- | --- |
| - As a user, I want to communicate in a chat during the game. | 8 | High | SV |
| - As a user I want to be able to sit a round out without leaving the party. (spectator). | 3 | Med |  |
| - As a spectator, I would like to be shown each person’s roles. | 1 | Med |  |
| - As the lobby creator, I would like to browse and download word packs from a community tab. | 5 | High | CW |
| - As a user, I don’t want to see any offensive words in downloadable word banks. | 3 | High | CW |
| - As a player, I would like to report inappropriate word banks. | 3 | High |  |

Sprint 4 - Total SP = 23

| User Stories | SP | Prio | WHO? |
| --- | --- | --- | --- |
| - As a user, I would like video and audio chat to communicate with my friends. (EPIC) | 13 | High |  |
| - As a user, I would like the app to have thematic music and sound effects. | 8 | High |  |
| - As a lobby creator, I'd like to set a response time limit to prevent cheating in online lobbies. | 1 | Low |  |
| - As a user I want to be able to restart a game if the group doesn't like a word. | 1 | Low |  |

Product Backlog:

Sanity Check:

We need to start planning work more aggressively, we had a late start and didn’t accomplish much in sprint 1.