Impostor Game

Sprint 2 Plan

Completion Date: 2/10/26

Goal: Setup login authentication and start working on base game functionality of lobbies and wordbanks

Roles:

Keyan: Full-Stack Developer, Product Owner

Reveal the roles to all players in the lobby

Once words are revealed, show a voting menu

Reveal the impostor once everyone has voted

Corey: Full-Stack Developer

In lobby give the user the option to use their own wordbank

Default should be an app-provided wordbank with a generated list of generic words

Option to "import own wordbank"

Similar formatting to pokemonshowdown.com team importing

Nathan: Full-Stack Developer, Scrum Master

Option to play as a guest or log-in using SSO through google, or creating a user/pass within the app

If playing as a guest, select a username before creating/joining a lobby

If logging in, use stored username and stored word banks

David: Front-End Developer

Display username in the lobby

Lobby creator gets a 4 letter code generated by the app

Players can choose to "join lobby" and enter the code

Everyone can see each other's usernames

Starting the game - Only the lobby creator should have this option

Sam: Front-End Developer

Helping David research + implement a potential web service for lobby creation

UI Design and workshopping

User Stories/Tasks:

● As a group, I want every player's role to be revealed at the end of voting if we don't vote for another round. [2 story points]

○ Frontend to display everyone’s role at the end of the game [1 hour]

○ Frontend button to end voting [1 hour]

○ Frontend button to end the game [1 hour]

○ Create endpoint to send everyone the info at the end of each game.[1 hour]

● As a player, I want to be able to vote for who I think the impostor is, or for another round. [5]

○ Frontend to display voting menu for each player [1 hour]

○ Frontend to display tiebreaker menu to vote again if there are multiple highest voted [2 hour]

○ Backend implementation to sum total votes and return the most voted.  [1 hour]

○ Backend implementation to return tiebreaker players.  [1 hour]

● As a user, I would like to use my own words in the game to personalize our games [5]

○ Database implementation of wordbanks to upload [2 hours]

○ Add a UI for browsing all wordbanks[2 hour]

○ Endpoints to get and post wordbanks from database  [1 hour]

○ Wire the backend to display the wordbanks in the frontend [1 hour]

● As a user, I would like a guest mode for quicker play. [3]

○ Modify frontend to have different top bar based on whether you are logged in or not [1 hours]

○ Implement separate user info to post for guests in the backend [2 hour]

● As a user, I would like an easily accessible way to join a lobby [3]

○ Generate a 4-digit code as a password to join a lobby. [30 minutes]

○ Frontend to display lobby code and player list [1 hour]

○ Add button to kick a player [1 hour]

○ Add button to start the game [1 hour]

Scrum Times:

Monday (online) @ 1:00-2:00 pm

Sunday (online) @ 1:00-2:00 pm

Thursday (online) @ 900-1000 pm

Initial Burnup Chart: