Impostor Game

Sprint 4 Plan

Completion Date: 3/10/26

Goal: Finish polishing app, aim for late sprint 4 app store release/seeing if release is possible in time frame

Roles:

Keyan: Full-Stack Developer, Product Owner

Corey: Full-Stack Developer

Nathan: Full-Stack Developer

David: Front-End Developer

Sam: Front-End Developer

User Stories/Tasks:

Main focus is finishing backlog and getting app ready for release.

As a user, I would like video and audio chat to communicate with my friends (13 SP)(NOT part of MVP)

Implement audio chat through external system [4 hours]

Implement video hosting through external system [8 hours]

As a user, I would like the app to have thematic music and sound effects. (8 SP)

Research copyright free sound effects [2 hour]

Implement sound for buttons [2 hour]

Implement background music [4 hour]

Limit storage constraints of audio files [4 hour]

Themed sounds for different word packs(extra)[3 hours]

As a lobby creator, I’d like to set a response time limit to prevent cheating in online lobbies. (1 SP)

Add timer option to lobbies [1 hour]

Implement timing system with a force send to answering screen [1 hour]

As a user I want to be able to restart a game if the group doesn’t like the word (1 SP)

Add refresh word option in lobby [1  hour]

Scrum Times:

Monday (online) @ 1:00-2:00 pm

Sunday (online) @ 1:00-2:00 pm

Thursday (online) @ 900-1000 pm

Initial Burnup Chart: