Impostor Game

Sprint 1 Plan

Completion Date: 1/27/26

Goal: Main goal was to set up an environment for development and get started with a framework for an app with login available.

Roles:

Corey: Scrum Master for sprint 1, Developer

Keyan: Product Owner, Developer

David: Developer

Sam: Developer

Nathan: Developer

User Stories/Tasks:

● As a user, I would like a guest mode for quicker play. [3 story points]

Implement guest system [1.5 hours]

Add continue as guest option to override login [1 hour]

Change permissions for guest mode [1 hour]

● As a user, I would like to use my own words in the game to personalize our games. [5 story points]

Create backend database for custom wordpacks [2 hours]

Create UI for choosing words [2 hours]

Create checker for word format [1.5 hours]

● As a player I want to be able to set name as a guest. [1 story point]

Display guest name in lobby [1 hour]

Add guest name input field [1 hour]

Store name in lobby [1 hour]

● As a lobby owner, I want to create a unique lobby [5 story points]

Implement lobby codes with safeguards for overlap [2 hours]

Give lobby owner commands to owner [1 hour]

Have lobby be joinable by other accounts [2 hours]

● As a lobby owner, I want to have friends join my room. [5 story points]

Implement lobby codes [2 hours]

Implement friends system [2 hours]

● As a player I want to be able to have a display name not tied to username/account [1 story point]

Add temporary display names per unique lobby [1 hour]

● As a player I want to be able to add friends in the app [5 story points]

Add backend for friends system [2 hours]

Scrum Times:

Monday (online) @ 1:00-2:00 pm

Sunday (online) @ 1:00-2:00 pm

Thursday (online) @ 900-1000 pm

Initial Burnup Chart: