Impostor Game

Sprint 3 Plan

Completion Date: 2/24/26

Goal: Setup login authentication and start working on base game functionality of lobbies and wordbanks

Roles:

Keyan: Full-Stack Developer, Product Owner

Reveal the roles to all players in the lobby

Once words are revealed, show a voting menu

Reveal the impostor once everyone has voted

Corey: Full-Stack Developer

In lobby give the user the option to use their own wordbank

Default should be an app-provided wordbank with a generated list of generic words

Option to "import own wordbank"

Similar formatting to pokemonshowdown.com team importing

Nathan: Full-Stack Developer, Scrum Master

Option to play as a guest or log-in using SSO through google, or creating a user/pass within the app

If playing as a guest, select a username before creating/joining a lobby

If logging in, use stored username and stored word banks

David: Front-End Developer

Display username in the lobby

Lobby creator gets a 4 letter code generated by the app

Players can choose to "join lobby" and enter the code

Everyone can see each other's usernames

Starting the game - Only the lobby creator should have this option

Sam: Front-End Developer

Helping David research + implement a potential web service for lobby creation

UI Design and workshopping

User Stories/Tasks:

- As a user, I want to communicate in a chat during the game. [8 SP]

  - Design chat UI [2 hours]

  - Integrate chat with database [2 hours]

  - Implement basic real time chat filter [2 hours]

- As a user I want to be able to sit a round out without leaving the party. (spectator).[3 SP]

  - Implement spectator button and UI [1 hour]

  - Adjust lobby size on backend to allow spectators and players [2 hours]

  - Allow spectators to see the word [1 hour]

- As a spectator, I would like to be shown each person’s roles. [1 SP]

  - On the game screen, display roles next to each person’s name based on isSpectator.[1 hour]

  - Make sure only spectators can see all roles [1 hour]

- As a lobby creator, I would like to browse and download word packs from a community tab.[5 SP]

  - Community tab UI implementation [2 hours]

  - Community tab backend implementation [2 hours]

  - Local storage implementation for selected word packs [2 hours]

- As a user, I don’t want to see any offensive words in downloadable word banks.[3 SP]

  - Implement precheck of word banks using an automated filter [2 hours]

  - Create list of banned words/phrases [1 hour]

  - Integrate user reports into refining filter [2 hours] (possible future task)

- As a player, I would like to report inappropriate word banks.[3 SP]

  - Report button UI [1 hour]

  - Reporting database logic [2 hours]

  - Basic auto moderation (too many reports = manual review) [1 hour]

- Backlog

Scrum Times:

Monday (online) @ 1:00-2:00 pm

Sunday (online) @ 1:00-2:00 pm

Thursday (online) @ 900-1000 pm

Initial Burnup Chart: