Impostor Game

Sprint 3 Report

Revision Date: 2/24/26

Actions to Stop

Starting new tasks before old tasks are complete.

Stop working on lower priority tasks first, focus only on the highest priority available tasks

Actions to Start

Have more weekly meetings with the entire group.

Focus more on the codebase being in line with the style guide.

Actions to Continue

Making clear user stories

Keeping other group members up to date with any improvements in the code, or any important news.

Completed Work

- As a user I want to communicate in a chat during the game

  - Chat UI open during lobby

  - Rtdb connectivity for real time chat messages between users on different devices.

- As a user I want to be able to sit a round out without leaving the party (spectator)

  - Spectator option in lobby

  - Spectator role in backend

  - Spectator UI button

- As the lobby creator, I would like to browse and download word packs from a community tab

  - UI for selecting word packs from the firebase database

  - Not quite “Community yet” but can access available word packs, no option to see who created them

INFRASTRUCTURE:

● N/A

Incomplete Work

- As a spectator I would like to be shown each person’s roles

  - Roles visible only to spectators in UI

  - Backend forwarding of roles to spectators

- As a user, I don’t want to see any offensive words in downloadable word banks

  - Need to implement filter for community made packs to disallow list of banned words.

- As a player, I would like to report inappropriate word banks

  - Need backend flag for reports, to trigger a manual review if it crosses a certain threshold.

  - Need frontend UI for a report word pack button after a word pack is selected.

Final Burnup Chart