Impostor Game

Sprint 4 Report

Revision Date: 3/10/26

Actions to Stop

- Lots of work remained unfinished, perhaps we planned for too much after our poor start.

Actions to Start

- Could probably still accomplish a bit more, became harder with other outside deadlines and influences.

Actions to Continue

- We were much more consistent in finishing work for the 4th sprint, lots of pieces came together.

Completed Work

As a user I want to be able to restart a game if the group doesn’t like a word

- Easy to select a new word, can be done as many times as necessary.

As a group, I’d like to play again with the same members

- Can select a new word for offline play to continue playing in the same lobby.

INFRASTRUCTURE:

● Polished buttons in the app and made features smoother.

Incomplete Work

- Word bank reporting

- Word bank offensive word filter

- Lobby Voting

- Spectator role

- Friends system

- True community tab, can see others wordbanks however

- Voting for online play

- Match history for previous words and winners

- Role reveal at end of game

- Video/Audio chat

- Thematic music/sound effects

Final Burnup Chart