Impostor Game

Sprint 2 Report

Revision Date: 2/10/26

Actions to Stop

Doing more of the work at the end of the week, it should be split up more equally.

Actions to Start

Look into automated testing of code

Actions to Continue

Completed Work

- User Story: As a user, I want to sign up for an account with email

  - Google Oauth implemented for google emails

  - Saved states for logged in accounts added.

- User Story: As a lobby creator, I want to be able to remove a player from my lobby

  - Kick button is added, can remove players

- User Story: As a lobby creator, I want to be able to close a lobby without starting

  - Close lobby button is implemented, closes lobby for all players and returns to home screen.

INFRASTRUCTURE:

N/A

Incomplete Work

- User Story: As a player, I want to be able to vote for who I think the impostor is, or for another round.

  - Need to implement lobby UI for impostor voting, and voting to continue

  - Need backend support for impostor role tied to voting

- User Story: As a group, I’d like to play again with the same members

  - Save lobby state between rounds

  - Have the lobby continue by default, with the option to leave if wanted

  - Lobby persists even after round ends.

- User Story: As a user, I would like a match history to keep track of previous words and winners

  - Save each word into a history, and save each winner/winners

  - Have match history tied to each unique account ID in firebase

  - Separate UI tab in lobby to view history

- User Story: As a group, I want every player’s role to be revealed at the end of voting if we don’t vote for another round.

  - Reveal role tied to every player in lobby UI

Final Burnup Chart